# LoreSmith Video Script (Slide-Aligned Bullet Notes)

# Slide 1 — Title

Introduce LoreSmith

Campaign management tool for Dungeon Masters

Emphasize: focus is Agile process, not just the app

# Slide 2 — Objective

Reduce overhead of campaign data

Structured system: NPCs, locations, sessions

Deliver working software incrementally

# Slide 3 — Agile Approach

Scrum-style workflow

4 sprints (1–3 complete, 4 in progress)

GitHub Issues = user stories

Project board = backlog + tracking

dev → main = iteration boundary

# Slide 4 — Iterative Progress

Sprint 1: NPC CRUD + persistence

Sprint 2: Locations + enhancements

Sprint 3: Factions + sessions + filtering

Sprint 4: Visualization + linking (in progress)

# Slide 5 — Velocity

Sprint 1: ~18

Sprint 2: ~24

Sprint 3: ~32

Sprint 4: projected

Velocity increases due to familiarity + tooling

# Slide 6 — Release Plan

Each sprint delivered working increment

System expanded across entities

NPC → Location → Faction → Session → Visualization

Milestones used as themes

# Slide 7 — Artifacts

Backlog = GitHub Issues

Sprint tracking = Project board

Burnup charts

Release plan

Domain model

These support visibility + discipline

# Slide 8 — Demo

Transition to demo

REMEMBER: focus on Agile traceability

Show GitHub first, then app

Map features back to sprints

# Slide 9 — Reflection

Vertical slice early was critical

User feedback shaped later work

Metrics used for insight, not control

# Slide 10 — Conclusion

Agile enabled iterative growth

System evolved across sprints

Practices transferable to real-world work