# LoreSmith Video Script (Bullet Style)

# Intro (Slide 1)

Project: LoreSmith

Campaign management tool for Dungeon Masters

Focus is NOT the app itself

Focus = applying Agile methods across real iterations

# Objective + Approach (Slides 2–3)

Goal: reduce overhead of tracking campaign data

Structure NPCs, locations, sessions

Deliver working software incrementally

Scrum-style sprints (1–4)

GitHub Issues = user stories

Project board = backlog + tracking

dev → main = iteration boundary

# Transition to GitHub

I’m going to show how this was actually built using Agile

Alt-tab → browser

# Project Board (Backlog + Flow)

https://github.com/users/TheSirLancelot/projects/3

Each card = user story

Moves across board

Shows full lifecycle of work

Tracks work across iterations

# User Stories

https://github.com/TheSirLancelot/loresmith/issues/1

As a… I want… so that… format

Acceptance criteria define 'done'

# Pull Requests (Iterations)

https://github.com/TheSirLancelot/loresmith/pull/63

All work via PRs

PRs tied to issues

dev → main = sprint completion

Each sprint = working increment

# Progress / Velocity

https://github.com/users/TheSirLancelot/projects/3/insights?period=max

Visible progress over time

Increasing throughput

Velocity is a trend, not a target

# App Demo

NPC system (Sprint 1)

Locations (Sprint 2)

Factions + relationships (Sprint 3)

Session logs (Sprint 3)

Each feature maps to a user story

# Reflection

Agile only works if used intentionally

Artifacts ≠ value by themselves

Vertical slice reduced uncertainty

Discipline required in small teams

Sprint 2 showed human factors

Sprint 3 showed improved velocity

# Conclusion

Would use Agile again

Most valuable practices: vertical slices, backlog prioritization, metrics, retrospectives, PR workflow

Agile = inspect + adapt